### Activity One: Breaking User Stories into Tasks & Estimating Effort

### Task Breakdown for Task Assignment

User Story: "As a user, I want to assign tasks to team members so that everyone knows their responsibilities."

#### 1️⃣ Frontend Development

- Design UI for Task Assignment (1-2 hours)

  - Add an "Assign" button in the task list

  - Create a dropdown to select team members

  - Display assigned user next to task

- Implement Task Assignment in Frontend (2-3 hours)

  - Capture user selection (assignee)

  - Send assignment request to backend via API

  - Update UI to reflect the assigned user

  - Show success/error message

#### 2️⃣ Backend Development

- Create API Endpoint for Task Assignment (2-3 hours)

  - Implement POST /assign-task API in Express/Django

  - Validate request data (task ID, assignee ID)

  - Check if the task exists and user has permission

- Update Database with Assigned User (1-2 hours)

  - Modify tasks table: set assignee_id

  - Log the change in an audit table (optional)

- Send Notification to Assigned User (1-2 hours)

  - Create a notification entry (You have been assigned a new task!)

  - Implement WebSocket or email notification

#### 3️⃣ Testing & Debugging

- Write Unit Tests for Backend API (2-3 hours)

  - Test valid and invalid assignments

  - Check unauthorized access cases

- Manually Test UI and API Integration (1-2 hours)

  - Verify UI updates after task assignment

  - Ensure assigned user gets notified

- Fix Bugs and Optimize Code (1-2 hours)

  - Debug UI issues (if assignment doesn’t reflect)

  - Improve API error handling

#### 4️⃣ Deployment & Documentation

- Deploy Updated Backend to Server (1 hour)

  - Push changes to GitHub/GitLab

  - Redeploy backend with API changes

- Update API Documentation (1 hour)

  - Document POST /assign-task usage

  - Add example request/response

### Activity Two: Develop Class Diagrams

#### Core Classes:

- User (Attributes: user_id, name, email, password, role)

- Task (Attributes: task_id, title, description, status, priority, deadline)

- Comment (Attributes: comment_id, task_id, user_id, content, timestamp)

- Notification (Attributes: notif_id, user_id, message, status)

- FileUpload (Attributes: file_id, task_id, user_id, filename, url)

- User selects a task → clicks "Assign"

- System updates DB & notifies assigned user

- Assigned user gets real-time notification.